## Slide 1
CONTRACT REVIEW CAPSTONE
OCTOBER 2026
AtliQ Contract Risk Analyzer
Human-in-the-loop AI for faster, more consistent contract review
01 Problem
02 Opportunity
03 Solution
04 Metrics
05 Guardrails
Notes: Introduce the AtliQ Contract Risk Analyzer: a human-in-the-loop AI system for contract review. This deck covers the problem and discovery, the opportunity, the solution, success metrics, and risks and guardrails.

## Slide 2
01 PROBLEM & DISCOVERY
ATLIQ CONTRACT RISK ANALYZER
Contract review at AtliQ depends on one person
20+
contracts a month
3h
of reading per contract
1wk
in queue before a decision
AtliQ has no dedicated legal or compliance team. Every material contract is read, reviewed and signed by Karandeep, the CEO.
Notes: Baselines from Client Meeting 1: about 20 contracts a month, about 3 hours of reading each, and about a week in queue. AtliQ has no legal or compliance team, so reviews fall to the CEO.

## Slide 3
01 PROBLEM & DISCOVERY
ATLIQ CONTRACT RISK ANALYZER
The problem has two halves: reading time and scattered context
A · REVIEW TIME
Every contract is effectively a fresh contract.
Each counterparty brings its own template and adds its own clauses so every clause has to be read.
B · DISTRIBUTED CONTEXT
Terms change in channels the contract never sees.
Rates and terms are negotiated in parallel. An ad hoc call leaves no minutes but can still change the deal.
WhatsApp
Email
Teams
Slack
Phone
Notes: Key insight: the costliest failures come from context outside the document, such as a restriction signed two years ago or a price promised on a call. The problem is not only that review is slow. Every counterparty brings its own template, so every contract is effectively new. And terms are negotiated in parallel across channels the contract file never sees.

## Slide 4
01 PROBLEM & DISCOVERY
ATLIQ CONTRACT RISK ANALYZER
Discovery surfaced five recurring failure points
01
Single-reviewer bottleneck
Every material contract waits on the CEO's time and memory.
02
Fragmented context
Tracker, signed contracts, inbox and negotiation notes all live apart.
03
Hidden cross-contract conflicts
A clause can be fine alone but collide with an older exclusivity, pricing or IP promise.
04
Entity mistakes
The wrong AtliQ entity creates tax, invoicing and payment problems.
05
The mutual label trap
Treating a mutual NDA as low-risk has backfired repeatedly.
Notes: Five failure points from discovery. Note the mutual label trap: genuinely mutual contracts are rare, and treating a mutual NDA as low-risk has backfired repeatedly. Indemnity problems have already required paid legal help.

## Slide 5
02 OPPORTUNITY
ATLIQ CONTRACT RISK ANALYZER
The job is a decision-ready review in under five minutes
"When a contract arrives, help me understand what is risky, what AtliQ has agreed before, whether this conflicts with existing obligations, and what I should do next."
TRIGGER
A client, partner or NDA document arrives, or an AtliQ draft is ready to send
OUTCOME
Under 5 minutes, no clause skipped, with evidence, precedent and next step
WHY AI
Long documents, varied templates and precedent reasoning that rules alone cannot cover
Notes: The job to be done, in the CEO's words. The outcome the client set: a decision-ready review in under five minutes, with no clause skipped.

## Slide 6
02 OPPORTUNITY
ATLIQ CONTRACT RISK ANALYZER
V1 targets the review stage and defers channel capture
V1 SHIPS
Full clause segmentation with coverage
Risk severity, evidence and next action
Search over signed contracts and precedent
Conflict detection with live / expired status
Entity, brand and counterparty checks
Delegation, second reviewer, audit log
DEFERRED
Commitments from calls, WhatsApp, Teams, Slack
Email, Drive and SharePoint ingestion
Meeting-minutes ingestion
Automated redlines in Word
E-signature and multi-language review
Notes: We chose the review stage. Capturing commitments from calls and chat is the hardest part of the context problem and is deferred; mailbox sync is the first V2 increment. The review output states this limitation explicitly.

## Slide 7
02 OPPORTUNITY
ATLIQ CONTRACT RISK ANALYZER
The tool serves the CEO and three management reviewers
PRIMARY
Karandeep, CEO
Default reviewer, sole signatory and super-admin. Can delegate approval when busy.
Needs safe, fast and consistent decisions without late-night reading
SECONDARY
Bhavin, Dhaval, Jay
Primary or secondary reviewers, delegated approvers and negotiators.
Needs to share the load and keep deals moving when KD is away
NON-USER
External counsel
Receives escalations as documents. No system access.
Notes: Corrected after Client Meeting 1: there is no internal requester. The management team are reviewers, delegated approvers and negotiators. Clients and counsel are not users.

## Slide 8
03 SOLUTION
ATLIQ CONTRACT RISK ANALYZER
A contract moves through six stages from upload to memory
01
Submit
Contract and metadata arrive from a client, partner or AtliQ draft
02
Extract & classify
Clauses, AtliQ role, entity, terms and coverage
03
Retrieve context
Policy, signed contracts, live obligations and precedent
04
Assess & compare
Risk, conflicts, severity and cited evidence
05 · Human
Decide
Sign, redline, confirm internally, send to counsel or reject
06
Learn
Only approved outcomes and dated obligations are stored
Notes: Walkthrough. A contract is submitted, segmented and classified, checked against policy, signed contracts and live obligations, then assessed. A human makes every decision. Only approved outcomes are written back to memory, so AI mistakes never become precedent.

## Slide 9
03 SOLUTION
ATLIQ CONTRACT RISK ANALYZER
Each review returns a decision memo in one of five states
DECISION MEMO
01
Decision summary
Proceed, negotiate, confirm, counsel or hold
02
Clause coverage
Examined, flagged, no issue, coverage %
03
Risk findings
Severity, citation, confidence
04
Precedent
Labelled standard or exception
05
Conflict check
Live, expired or superseded
06
Entity, brand, counterparty
Signatory, reputation, payment history
07
Missing information
Routed to Finance, CTO or reviewer
08
Negotiation drafts
Grounded in precedent, for review
BEHAVIOUR STATES
Green · low risk
Recommend normal approval. Never auto-sign.
Amber · negotiable
Show precedent, suggest a fallback and owner.
Red · high risk
Block "ready to sign"; senior or counsel route.
Insufficient evidence
Abstain and ask for what is missing.
Conflicting evidence
Show sources side by side; never average.
Notes: What the reviewer sees. Clause coverage comes right after the summary, so completeness is visible before any finding. Every memo resolves to one of five behaviour states: red blocks ready-to-sign, missing evidence means the system abstains, and a contract labelled mutual or standard gets exactly the same review.

## Slide 10
03 SOLUTION
ATLIQ CONTRACT RISK ANALYZER
The model strategy combines LLMs, retrieval and fixed rules
LLM
Structured extraction with exact citation spans. Smaller model for routine fields, stronger model for comparison. Citations verified before display.
Retrieval
Hybrid lexical and semantic search, filtered by permission and effective date, so expired restrictions are told apart from live ones.
Rules
Versioned checks for entity, jurisdiction and document completeness only. Nothing on commercial terms.
No commercial thresholds
AtliQ has no fixed policy on liability caps, payment days or LD caps. The system shows precedent and deal context, and people decide.
Notes: A hybrid model strategy. Deterministic rules cover only entity, jurisdiction and document completeness. AtliQ has no fixed commercial policy, so the system must never present a threshold as policy. No cost ceiling was set; cost must never trade away recall on high-severity clauses.

## Slide 11
04 SUCCESS METRICS
ATLIQ CONTRACT RISK ANALYZER
The North Star is Decision-Ready Review Rate
≥80%
within 90 days of phased production rollout
Share of contracts where a single AI review is enough to decide, and:
1
No manual clause hunting needed
2
Passes later critical-risk audit
3
Clause coverage met threshold
Notes: Decision-Ready Review Rate: the share of contracts where one AI review was enough to decide. A review only counts if it also passes critical-risk audit and met the coverage threshold. Target 80 percent within 90 days of phased rollout.

## Slide 12
04 SUCCESS METRICS
ATLIQ CONTRACT RISK ANALYZER
Every supporting metric is set against a stated baseline
LAYER
METRIC
BASELINE
TARGET
Outcome
Time per contract review
~3 hours
Under 5 minutes
Outcome
Queue time to first decision
~1 week
Under 1 working day
Quality
Clause coverage per review
Not measured
≥ 99%
Quality
Critical risks missed on audit
Unknown; has happened
Zero per 20 audited reviews
Adoption
Eligible contracts run through the tool
0
≥ 85% by month 3
Trust
High-severity findings accepted as valid
n/a
≥ 80% by month 3
Notes: Every target is set against the baselines AtliQ gave in Client Meeting 1. Annual counsel spend is still TBC, so the cost metric is excluded from launch gates.

## Slide 13
04 SUCCESS METRICS
ATLIQ CONTRACT RISK ANALYZER
Launch depends on passing defined eval thresholds
95%
Critical-risk recall; 100% on hard stops
99%
Clauses segmented and classified
98%
Claims supported by cited source
90%
Precision on high and medium findings
90%
Conflict detection precision and recall
99%
Live vs expired vs superseded accuracy
100%
Same severity with or without "mutual" label
90s
P95 review time, up to 100 pages
Dataset holds 17 of 30 signed contracts. Synthetic contracts fill the edge cases.
Notes: Launch-readiness evals. A live restriction reported as expired is a release blocker. The dataset holds 17 of the 30 signed contracts, so synthetic contracts cover dated conflicts, label-invariance pairs and degraded OCR.

## Slide 14
05 RISKS & GUARDRAILS
ATLIQ CONTRACT RISK ANALYZER
Each known failure mode has a named guardrail
FAILURE MODE
GUARDRAIL
Hallucinated clause or precedent
Every finding quotes a retrieved source; unsupported claims fail closed
Incomplete review shown as complete
Coverage on every review; no verdict below threshold
Live restriction judged expired
Dated obligations; output states the date it relies on
Wrong legal entity
Deterministic rule blocks "ready to sign"
One-off exception becomes policy
Precedent labelled standard, exception or unknown
Prompt injection in contract text
Document treated as untrusted data; no document-driven actions
Over-reliance on AI
No auto-sign, material contracts always need human approval
Notes: The main failure modes and their guardrails. The common thread: unsupported or incomplete output fails closed, and humans stay in control of anything that becomes policy.

## Slide 15
05 RISKS & GUARDRAILS
ATLIQ CONTRACT RISK ANALYZER
Rollout moves through shadow mode and gated beta
Weeks 1–10
Build & offline eval
Golden dataset, extraction, retrieval, review UI, red-team
Weeks 11–12
Shadow mode
AI runs beside KD's normal review on 30+ cases
Dec 2026
Closed beta
Gate: DRRR ≥ 70%, coverage ≥ 99%, guardrails green 4 weeks
Q1 2027
Phased rollout
Gate: DRRR ≥ 80% with stable safety metrics
Notes: 12-week MVP programme, then shadow mode alongside Karandeep's normal review, a gated closed beta in December 2026, and phased rollout in Q1 2027. High-value and high-risk agreements stay with the CEO or counsel.