AtliQ Contract Risk Analyzer

AI Product Requirements Document

Version 1.1  |  Draft for Review  |  09 Oct 2026

# Table of Contents

• 1. PRD Details

• 2. Executive Summary

• 3. Problem Statement and Background

• 4. Opportunity and AI Capability Mapping

• 5. Personas and User Stories

• 6. Model Strategy

• 7. Functional Requirements

• 8. Context and Data Pipeline

• 9. Non-Functional Requirements

• 10. Behaviour, Output Specification and Workflow

• 11. Guardrails and Failure Modes

• 12. Eval Criteria

• 13. North Star & Metrics

• 14. Scope and MVP Boundary

• 15. Rollout and Release Strategy

• 16. Timeline and Milestones

• 17. Open Questions and Assumptions Log

• Appendix A — Competitor Analysis

• Appendix B — Change Log v1.0 → v1.1

# 1. PRD Details

| Field | Detail |
| --- | --- |
| Product name | AtliQ Contract Risk Analyzer |
| Author | Vijayeta Meher |
| Date | 09 Oct 2026 |
| Version | V1.1 |
| Status | Draft for review — revised after Client Meeting 1 |
| Target release | Proposed — closed beta Jan 2027, phased production rollout Q1 2027 |

## Pain Point

AtliQ's contract review depends heavily on one executive's memory. The reviewer must manually locate prior contracts, past redline decisions, entity rules and existing obligations before deciding whether a new clause is acceptable. The context needed to review well is not only scattered across drives and inboxes — it is also spread across WhatsApp, email, Teams, Slack and phone calls, where rates and terms are negotiated in parallel. At roughly 20 contracts a month, with about 3 hours of reading each and about a week in queue, this creates delays in signing and increases the chance of signing inconsistent or conflicting contracts.

# 2. Executive Summary

| Question | Answer |
| --- | --- |
| What are we building? | An AI contract risk analyzer that ingests a draft contract, identifies key clauses and risks, checks AtliQ's historical contracts and negotiation patterns, detects cross-contract conflicts, validates the signing entity, and produces an evidence-backed review with suggested actions for a human decision-maker. |
| Why does it matter? | AtliQ has no dedicated legal or compliance team. Reviews fall to the CEO, source information is fragmented, and risk depends on both the current draft and what AtliQ has already promised elsewhere. External counsel is slow, expensive, and engaged only for high-value contracts. |
| Who is it for? | Primary: Karandeep (CEO) — default reviewer and approver, sole signing authority. Secondary: Bhavin, Dhaval and Jay — management team, acting as primary or secondary reviewers, delegated approvers and negotiators. Clients and partners send contracts in but are not users of the system. |
| How will we know it worked? | North Star — Decision-Ready Review Rate ≥ 80%: the share of contracts where one AI review was enough to decide, with no Critical risk missed on audit. Gated on two conditions the client set: a full review in under 5 minutes and no clause skipped. |
| Baselines to beat | ~3 hours per review · ~1 week in queue · ~20 contracts per month · annual counsel spend TBC (see §17). |
| Target launch | 12-week MVP programme, followed by closed beta and phased rollout. |

# 3. Problem Statement and Background

## 3.1 Problem

The problem is not simply that review is slow. It has two halves, and a solution that addresses only the first will not move the outcome.

Review time. Every contract has to be read clause by clause, and that takes about three hours. AtliQ has templates, but they barely help: every counterparty brings its own template and adds its own clauses. There is no universal template, so in practice every contract is a fresh contract, and someone has to go through every clause to make sure nothing will come back to bite AtliQ once the project is running.

Distributed context. Rates and contract terms are discussed in parallel on WhatsApp, email, Teams, Slack and phone calls. Every project has its own point of contact and its own channel. An ad hoc call leaves no minutes behind but can still change the terms a client may quote a budget and then call to ask whether AtliQ can do the same work for less. Those commitments matter at review time.

Sitting on top of both: contract knowledge and the review itself depend on Karandeep's memory and manual effort.

## 3.2 Contract Types and Scope

| Contract type | Who handles it | In scope? |
| --- | --- | --- |
| Employees | HR team, for onboarding and employee contracts | No |
| Freelancers and contractors | Signed project by project | No |
| Partners | Design agencies, complementary companies, other MSPs AtliQ teams up with | Yes |
| Clients | Direct clients in the UAE, India, the US and elsewhere | Yes |

## 3.3 Current State

The engagement runs from lead, through initial meetings, to the RFP response, then scope and cost sign-off, then the contract. The contract may be an SOW, an MSA or another legal document. This product addresses the review stage of the lifecycle below.

| Stage | Notes |
| --- | --- |
| Received | The contract usually arrives in the inbox from a client or partner. AtliQ sometimes sends the first draft, and that draft needs review too. |
| Reviewed | The focus of this product. Spot what is missing, what works against AtliQ and what is in its favour. |
| Negotiated | Where something is not in AtliQ's favour, the team says so openly and negotiates with the prospect. |
| Signed or rejected | Always a human decision. |

Step by step, review works like this today:

1. A client or partner shares the contract, usually by email. There is no internal requester; the document arrives from outside.

2. Karandeep reads it and looks for familiar issues such as liability, liquidated damages and confidentiality.

3. He manually recalls or searches prior negotiations to decide what AtliQ normally accepts, rejects or treats as an exception.

4. He checks whether the correct AtliQ entity is named, and whether the SOW aligns with the proposal and with delivery reality.

5. For restrictive clauses, pricing commitments, reuse and IP, non-competes or exclusivity, he inspects older signed agreements to find conflicts. Five or six multi-year projects run at once and nothing is documented centrally, so this means asking project leads and managers, and reviewing older contracts that are only loosely sorted by domain and region.

6. Where a clause looks wrong and there is no legal team, the fallback runs in order: look for past cases with a similar client, ask peers internally, ask trusted client-side contacts and research online, and finally bring in third-party counsel if the contract size justifies the cost.

7. He decides to sign, renegotiate, ask internal teams, or escalate to outside counsel.

8. After negotiation the outcome is recorded inconsistently. Obligations and exceptions are not maintained in any single structured register.

## 3.4 Pain Points

• Single-reviewer bottleneck. Every material contract depends on Karandeep's availability and memory. Because AtliQ is founder-led, he and the rest of the management team also carry business development, operations and hiring; the constant multitasking hurts how contracts get negotiated. For Bhavin, Dhaval and Jay the frustration is one word: delay.

• Fragmented context. The tracker, signed contracts, inbox history, entity facts and negotiation notes all live separately and the live negotiation happens on channels none of them capture.

• Cross-contract risk is hard to spot. A clause can be acceptable in isolation but conflict with an earlier exclusivity, non-compete, pricing or IP promise. Knowing whether an old restriction has expired is itself manual work.

• Entity mistakes create tax, invoicing and payment problems.

• Time pressure produces shallow review and "looks standard" approvals.

• Multiple sides of the table. AtliQ signs as supplier, buyer, partner and NDA party, so the right stance changes with the role.

• The mutual label is a trap. Contracts that are genuinely mutual are rare, and treating a mutual NDA as low-risk has backfired repeatedly.

## 3.5 Business Impact and Why Now

• Scale the review process. Contract volume is growing, but review still depends on one person's time and memory.

• Reduce contractual risk. The current process can and does miss high-impact issues. Indemnity problems have already required paid legal help, which ate into margin.

• Speed up deal turnaround. Cut manual clause hunting so the team reaches a negotiation or approval decision faster.

• Improve consistency. Centralising policies, entity rules and prior obligations makes decisions repeatable and less dependent on individual judgment.

## 3.6 Job To Be Done

| Element | Definition |
| --- | --- |
| Job to be done | When a contract arrives for review, help me understand what is risky, what AtliQ has agreed before, whether this conflicts with existing obligations, and what I should do next. |
| Trigger | A new client, partner or NDA document is received, or an AtliQ-authored draft is ready to send. |
| Outcome | A decision-ready review in under 5 minutes with no clause skipped — clause evidence, risk severity, precedent, conflicts, recommended fallback and a clear escalation path. |
| Why AI is justified | The task combines long-document understanding, semantic retrieval across prior contracts, structured extraction, comparison, reasoning over precedent and natural-language explanation. Deterministic rules alone cannot cover the variability, but high-risk decisions still require human approval. |

# 4. Opportunity and AI Capability Mapping

| Opportunity | AI capability used |
| --- | --- |
| Identify clauses, obligations and non-standard language across varied contracts | OCR / Document AI/Information Extraction |
| Account for every clause, including those that raise no issue | Classification |
| Find similar past clauses and negotiated outcomes | Semantic Search |
| Decide how risky each clause is for this deal | Classification |
| Detect conflicts with existing commitments, and whether they are still live | Cross-document retrieval + date-aware obligation matching + LLM comparison |
| Validate legal entity and governing-law alignment | Rule-Based |
| Screen for reputational and brand exposure | Classification |
| Assess counterparty legitimacy | Rule-Based (structured query) |
| Explain risk and propose a negotiation response | LLM Generation |
| Recognise uncertainty and missing evidence | Confidence Scoring |
| Create a memory after signing | Information Extraction |

# 5. Personas and User Stories

## 5.1 User Personas

| Persona | Description |
| --- | --- |
| Primary — Karandeep (KD), CEO | Talks to clients and holds signing authority. Default reviewer and approver, and super-admin of the system. Can delegate approval rights to a management-team member he picks when he is busy. Goal: make safe, fast and consistent contract decisions. Frustration: review depends on late-night manual reading, memory, scattered files and incomplete history. |
| Secondary — Bhavin, Dhaval, Jay (management team) | Any of them can act as primary or secondary reviewer on a contract, comment on or update it, run the final negotiation, or hold delegated approval when KD hands it over. Goal: share the review load and keep deals moving when KD is unavailable. Frustration: delay — founder-led multitasking across operations and hiring means nobody gets to focus on one thing. |
| Non-user — External legal counsel | Engaged only when contract size justifies it. Slow, expensive, and it eats into margin. Receives escalations as documents, not as system access. |

## 5.2 User Stories

| As a… | I want to… | So that… | Acceptance criteria |
| --- | --- | --- | --- |
| CEO | Upload a contract and receive a structured AI risk review | I can decide whether to sign, redline or escalate | Given a supported contract, the system identifies key clauses, severity, evidence and next action. |
| CEO | See confirmation that every clause was examined, not just the risky ones | I know nothing was skipped | The review reports clause coverage as a percentage and lists clauses examined with no issue found. No overall verdict is issued below the coverage threshold. |
| CEO | See how similar clauses were handled in previous AtliQ contracts | I do not have to rely on memory while negotiating | The system shows relevant past clauses, negotiation outcomes, source contract, date, and whether the outcome was a standard position or a one-off exception. |
| CEO | Check whether a new contract conflicts with commitments AtliQ has already made | I can avoid signing contradictory obligations | Potential conflicts cite both the new clause and the prior obligation, state whether the prior obligation is still live or has expired, and are never auto-cleared. |
| CEO | Understand why the AI has flagged a clause as risky | I can trust the recommendation and make an informed decision | Every material finding includes the clause text, explanation, supporting precedent or policy, confidence and recommended action. |
| CEO | Be warned when a clause could damage AtliQ's reputation | Brand exposure is caught before signature, not after | Publicity and reference rights, asymmetric non-disparagement, and conduct obligations are flagged with quoted clause text. |
| CEO | See whether the counterparty has a history of payment default or dispute with AtliQ | I can judge whether the commercial terms are worth the risk | Where AtliQ holds payment or dispute history for the counterparty, it is summarised with dates and sources; where it holds none, the system says so rather than implying a clean record. |
| CEO | Receive suggested negotiation positions or fallback language | I can respond to counterparties faster and consistently | Suggestions are grounded in cited precedent, labelled standard or exception, and clearly marked as a draft for human review. |
| CEO | See what information or internal confirmation is still required | I know what is blocking the contract from progressing | The system identifies missing information and routes each question to the appropriate owner — Finance, CTO or the assigned reviewer. |
| CEO | Hand review and approval rights to a colleague when I am unavailable | Contracts do not wait for me | Delegation names the delegate, the scope and an expiry; it is recorded in the audit trail; signing authority remains restricted to designated signatories. |
| CEO | Approve, correct or reject AI findings before they become organizational knowledge | Future reviews are based only on verified decisions | Only human-approved outcomes and obligations are written to the precedent and obligation register. |
| Management reviewer (Bhavin / Dhaval / Jay) | Be assigned as primary or secondary reviewer and record my own assessment | Review load is shared and a second pair of eyes is possible on risky deals | Both reviewers can comment and re-grade findings independently; the record shows who said what; final disposition rests with the approver. |
| Management reviewer | Pick up a contract delegated to me with full context | I can act without re-reading everything from scratch | A delegated contract opens with the AI review, the evidence, prior reviewer comments and the delegation scope visible. |
| Management reviewer | See only what I am entitled to see | Confidential terms from unrelated client agreements stay closed | Role-based permissions restrict contract and precedent visibility; every retrieval is logged. |

# 6. Model Strategy

AtliQ Contract Risk Analyzer will use a hybrid AI approach combining LLM-based contract understanding, retrieval from AtliQ's internal contract knowledge, and deterministic business rules. The AI supports analysis and recommendation; the final contract decision always remains with the human reviewer.

| Capability | Strategy |
| --- | --- |
| Ingestion and OCR | PDF/DOCX parser detects text vs scanned pages, creates stable page/section references and records parse quality. |
| Contract understanding | Structured model output for parties, role, dates, fees, legal clauses and exact citation spans; mark unknown / not found explicitly. |
| Clause coverage | Exhaustive segmentation so every clause is accounted for and classified, including "reviewed, no issue". Coverage is measured and reported, not assumed. |
| Deterministic rules | Versioned entity/geography, required-document and no-go checks. Scope limit: these rules cover entity, jurisdiction and document completeness only — not commercial terms. |
| Negotiation positions | AtliQ has no fixed policy on liability caps, payment days, indemnity limits or LD caps. Positions depend on scope, team size, workload, technology, client relationship, cash flow and brand value. The system therefore surfaces precedent and deal context and leaves the judgment to people; it must not apply a numerical threshold table to commercial terms. |
| RAG / cross-contract intelligence | Hybrid lexical and semantic retrieval with permission filters, effective dates, source status and signed amendments. Retrieval is date-aware so expired restrictions are distinguished from live ones. |
| Risk analysis | Compare current clauses with prior obligations and precedent, weighing geography, service, dates, limitations and exceptions. |
| Generation | Produce grounded severity, impact, draft negotiation options and recommended human action; verify citations before showing. |
| Uncertainty | When sources are incomplete, contradiction exists or OCR fails, abstain on the impacted conclusion and request evidence. |
| Human-in-the-loop | Only authorised humans dispose of red flags, grant exceptions, negotiate and sign. |
| Model & cost policy | Smaller extraction model for routine fields, stronger comparison model for exceptions; candidates evaluated on labelled scenarios; no provider mandated. The client has set no cost ceiling; the priority is saving reviewer time, so cost optimisation must never trade away recall on high-severity clauses. |

# 7. Functional Requirements

| ID | Requirement | Priority | Status |
| --- | --- | --- | --- |
| FR-1 | The system shall allow users to upload contracts in supported formats such as PDF, DOCX and text documents for review, including AtliQ-authored outbound drafts prior to sending. | Must | Open |
| FR-2 | The system shall identify the contract type and determine AtliQ's role in the agreement — supplier, buyer, partner or NDA party. | Must | Open |
| FR-3 | The system shall extract key contractual clauses and commercial terms. | Must | Open |
| FR-4 | The system shall assess each material clause and assign a risk level of Low, Medium or High, along with an explanation of why it was flagged. Clause risk levels map to the §10.2 behaviour states (Low → Green, Medium → Amber, High → Red), and "critical risk" elsewhere in this document means a High-severity finding. | Must | Open |
| FR-5 | The system shall retrieve relevant past contracts and negotiation precedents to show how similar clauses were handled previously, labelling each as a standard position or a one-off exception. | Must | Open |
| FR-6 | The system shall validate whether the correct AtliQ legal entity has been selected based on the client location and contracting rules. | Must | Open |
| FR-7 | The system shall identify potential conflicts between the new contract and existing AtliQ obligations, and shall state for each whether the prior obligation is live, expired or superseded. | Must | Open |
| FR-8 | The system shall provide a recommended next action for each material finding — accept, negotiate, seek internal confirmation, escalate to counsel or reject. | Must | Open |
| FR-9 | The system shall generate suggested negotiation points or fallback language grounded in cited precedent and deal context, labelled standard or exception and marked as a draft for human review. It shall not present a fixed threshold as AtliQ policy. | Should | Open |
| FR-10 | The system shall show the evidence supporting each recommendation, including the relevant contract clause, precedent, obligation or internal rule. | Must | Open |
| FR-11 | The system shall allow the reviewer to accept, modify, reject or escalate AI-generated findings before a final decision is made. | Must | Open |
| FR-12 | The system shall identify missing information or required internal approvals and route them to the appropriate owner — Finance, CTO or the assigned reviewer. | Must | Open |
| FR-13 | Once a contract is signed, the system shall capture approved obligations and negotiated outcomes in a structured obligation and precedent register, each carrying an effective date, expiry date and status of active, expired or superseded. | Must | Open |
| FR-14 | The system shall allow users to search past obligations, clauses and negotiation decisions by contract, counterparty, clause type, entity, date or live/expired status. | Should | Open |
| FR-15 | The system shall maintain an audit trail of AI findings, source evidence, human decisions and final contract outcomes. | Must | Open |
| FR-16 | The system shall allow Karandeep to delegate review and approval rights to a named management-team member, with a defined scope and expiry, recorded in the audit trail. Signing authority remains restricted to designated signatories. | Must | Open |
| FR-17 | The system shall support a primary and a secondary reviewer on the same contract, each able to comment and re-grade findings independently, with attribution preserved. | Must | Open |
| FR-18 | The system shall enforce role-based permissions, with the CEO as super-admin and other users restricted to the contracts and precedent they are entitled to see. Every retrieval shall be logged. | Must | Open |
| FR-19 | The system shall screen for brand and reputational exposure publicity and reference rights, asymmetric non-disparagement, and conduct or association obligations and flag findings with quoted clause text. | Must | Open |
| FR-20 | The system shall summarise counterparty legitimacy from AtliQ's own records, including payment defaults, missed payment cycles and prior disputes, and shall state explicitly when no history is held rather than implying a clean record. | Should | Open |
| FR-21 | The system shall account for every clause in the document, classifying each as a finding or as reviewed-with-no-issue, and shall report clause coverage as a percentage. No overall risk verdict shall be issued where coverage falls below the configured threshold. | Must | Open |
| FR-22 | The system shall link related documents into a contract family an SOW to its parent MSA, an NDA to its successor agreement — review the child against the parent's terms, and flag an orphan SOW whose parent cannot be located. | Should | Open |

# 8. Context and Data Pipeline

## 8.1 What Goes In

| Input | Source and notes |
| --- | --- |
| Incoming contract | Draft agreement, NDA, MSA, SOW, BAA, DPA or partnership agreement from a client or partner, or an AtliQ-authored draft awaiting dispatch. |
| Contract tracker | Metadata counterparty, document type, AtliQ entity, country, value, dates, status, notes. |
| Signed contracts | Executed documents used for obligations, precedent and conflict checks. |
| Negotiation history | Verified prior redline positions, concessions, exceptions and walk-aways. |
| Entity master data | Authoritative mapping of AtliQ legal entities, serving regions, signatories and invoicing rules. |
| Contract review checklist | Current baseline review principles, treated as incomplete guidance rather than complete ground truth. |
| Internal confirmations | Finance, CTO or assigned-reviewer answers on scope, reuse, staffing, pricing or delivery feasibility. |
| Approved obligation register | Structured obligations created from verified signed contracts, with effective and expiry dates. The preferred conflict-check source. |
| Counterparty payment and dispute history | AtliQ's own record of payment defaults, missed cycles and prior disputes |

## 8.2 Deliberately Excluded From Context

| Excluded attribute | Reason for exclusion |
| --- | --- |
| Personal employee demographic data | Not needed for contract risk analysis; creates unnecessary privacy and bias risk. |
| Unrelated customer operational datasets | The tool needs contract language and metadata, not client business data. |
| Unverified internet legal advice | Cannot be treated as AtliQ policy or as authoritative jurisdiction-specific counsel. |
| Unapproved model-generated precedent | Prevents hallucinations or earlier AI mistakes from becoming institutional policy. |
| Deal urgency and commercial pressure signals | The current process already fails by skimming under deadline pressure. Feeding urgency into risk grading would reproduce that failure at scale. |

## 8.3 Data Processing Flow

1. Ingest document and metadata.

2. Parse and OCR; score document quality.

3. Classify document type and AtliQ role; link to parent contract family where one exists.

4. Segment the full document and extract structured clauses and commercial terms.

5. Run deterministic entity, jurisdiction and required-document checks.

6. Retrieve relevant policy, prior clauses and existing obligations, filtered by permission and by effective date.

7. Compare, rank risks, identify conflicts and determine whether each conflicting obligation is still live.

8. Screen for brand exposure; summarise counterparty legitimacy.

9. Verify every citation against the parsed source; compute clause coverage.

10. Generate the cited review and recommendation.

11. Human validates, edits or escalates.

12. After signature, approved obligations and the final negotiated outcome are written to the register.

# 9. Non-Functional Requirements

| Category | Requirement and target |
| --- | --- |
| Performance | P50 full review ≤ 45 seconds; P95 ≤ 90 seconds for contracts up to 100 pages — comfortably inside the client's 5-minute end-to-end target. Clause-by-clause evidence streams progressively. |
| Reliability / uptime | ≥ 99.5% during business hours in production; failed jobs are retryable and never silently dropped. |
| Security | Encryption in transit and at rest; RBAC; least privilege; tenant isolation; secrets never embedded in prompts. |
| Privacy and compliance | Keep third-party exposure as low as possible. Model APIs are acceptable; data residency is not a constraint. Data masking of counterparty-identifying detail before external model calls is the working direction. Contract data is not used for external model training unless explicitly approved. Configurable retention; audit log of access and outputs. |
| Scalability | Current volume is 20 contracts per month, seasonal. Support at least 10x that (200/month) without architectural change. |
| Explainability | Every material finding must cite source clause(s) and relevant precedent or obligation evidence. |
| Usability | Primary review summary understandable in under 5 minutes; high-risk findings appear first; clause coverage visible without drilling in. |
| Language | English only for the MVP. Most AtliQ contracts are in English by agreement with the counterparty. |
| Integrations | MVP: file upload plus tracker import/export. |
| Auditability | Store model/version, prompt/config, retrieved evidence IDs, output, human edits, delegation events and final disposition for each review. |

# 10. Behaviour, Output Specification and Workflow

## 10.1 Standard Output Per Review

| Output field | Description |
| --- | --- |
| Executive decision summary | One-screen recommendation: proceed, negotiate, internal confirmation required, counsel required, or do not sign yet. |
| Clause coverage statement | Clauses examined, clauses flagged, clauses reviewed with no issue, and coverage percentage. Shown before the findings, so completeness is visible up front. |
| Risk findings | Clause, severity, category, why it matters, source citation, confidence and recommended action. |
| Precedent | Relevant past clauses and negotiation outcomes, with counterparty, date, source and standard/exception label. |
| Conflict check | Collisions with existing exclusivity, pricing, IP/reuse, non-compete or other obligations, each marked live, expired or superseded. |
| Entity check | Correct AtliQ entity, jurisdiction and invoicing consistency, signatory validation. |
| Brand and reputation check | Publicity and reference rights, non-disparagement asymmetry, conduct or association obligations. |
| Counterparty legitimacy | Payment default and dispute history held by AtliQ, or an explicit statement that none is held. |
| Missing information | Questions that must be answered before a safe decision can be made, each routed to an owner. |
| Suggested negotiation points | Draft fallback language or talking points, grounded in precedent, always presented for human review. |
| Audit footer | Sources used, model and prompt version, confidence, and a standing note that commitments made on calls, WhatsApp, Teams or Slack are not checked in V1. |

## 10.2 Required Behaviour States

| State | What triggers it | Required behaviour |
| --- | --- | --- |
| Green / low risk | No material deviation and no live conflict found | Summarise, cite evidence, recommend normal human approval. Never auto-sign. |
| Amber / negotiable | Deviation from prior practice, or manageable precedent | Explain the deviation, show precedent, suggest a fallback and an owner. |
| Red / high risk | Unlimited exposure, major restrictive covenant, serious conflict, entity error or other high-severity risk | Block the "ready to sign" state; require explicit senior approval or a counsel route. |
| Insufficient evidence | Missing signed contract, poor OCR, unknown entity, incomplete metadata, low retrieval confidence, or clause coverage below threshold | Abstain on the affected conclusion and ask for what is missing. Issue no overall risk level. |
| Conflicting evidence | Policy, precedent and prior obligations disagree | Show the conflict side by side. Do not average them into a single answer. |
| Labelled "mutual" or "standard" | The document is presented as a mutual NDA, a standard template or a routine renewal | Apply the full review unchanged. Scrutiny must never be reduced because of how a document is labelled, and the summary must not describe a contract as low risk on the strength of its label. |
| Prompt injection / malicious text | Contract contains instructions aimed at the AI system | Treat document content as data only; ignore embedded instructions and flag if relevant. |

## 10.3 End-to-End Decision Flow

1. Contract is received from a client or partner, or an AtliQ draft is prepared, and enters the system.

2. System validates the file and identifies document type and AtliQ role.

3. System links the document to its contract family where a parent exists.

4. System segments the full document and extracts clauses and key commercial terms.

5. System checks the AtliQ entity and required companion documents.

6. Rules engine evaluates entity, jurisdiction and document-completeness checks.

7. Retriever finds relevant policies, historical clauses and current obligations, filtered by effective date.

8. AI compares new terms against evidence, identifies conflicts and determines whether each is still live.

9. System screens brand exposure and summarises counterparty legitimacy.

10. System verifies every citation and computes clause coverage.

11. System ranks findings by severity and confidence.

12. System produces a cited decision memo and recommended next action.

13. Primary reviewer, and secondary reviewer where assigned, accepts, edits, rejects or escalates each material finding.

14. Negotiation outcome is recorded.

15. Final signed document is linked to the review.

16. Approved obligations, with dates, are added to the obligation register.

17. Metrics and feedback are logged for product and model monitoring.

## 10.4 Flow Diagram

| Submit | Extract & classify | Retrieve context | Assess & compare | Human decision | Learn from approved outcome |
| --- | --- | --- | --- | --- | --- |
| Contract received + metadata | Clauses, role, entity, terms, coverage | Policy + signed contracts + live obligations + precedent | Risk, conflicts, severity, evidence | Sign / redline / confirm / counsel / reject | Store final disposition + verified obligations |

# 11. Guardrails and Failure Modes

| Failure mode | What goes wrong | Required guardrail | Owner |
| --- | --- | --- | --- |
| Hallucinated clause or precedent | AI invents language, policy or historical outcome | Every finding must quote and cite a retrieved source; unsupported material claims fail closed | AI/Eng |
| Missed critical risk | High-severity clause is not surfaced | Critical-risk recall threshold; rules for known hard-stop patterns; human review remains mandatory | Product + Legal owner |
| Incomplete review presented as complete | Some clauses are never examined, but the summary reads as a full review | Clause coverage computed and displayed on every review; no overall verdict below threshold; uncovered clauses listed explicitly | Product + AI/Eng |
| Wrong legal entity | Contract is signed by an entity that should not serve that region | Deterministic entity rule; block ready-to-sign until the mismatch is resolved | Finance |
| Cross-contract conflict missed | New exclusivity, MFN or IP promise conflicts with an older obligation | Obligation-register retrieval + mandatory conflict-check categories + escalate uncertainty | Product |
| Expiry misjudged | A live restriction is reported as expired, or a long-dead one blocks a good deal | Obligations carry effective and expiry dates; conflict output always states live / expired / superseded with the date it relies on; abstain where dates are unknown | Product + AI/Eng |
| Reduced scrutiny on a "mutual" or template-labelled contract | A mutual NDA or familiar-looking template is skimmed, and a non-mutual clause slips through | Document labels never alter the review path or depth; behaviour state in §10.2; label-invariance tested in evals | Product |
| One-off exception becomes policy | A historical concession is treated as standard | Precedent metadata must distinguish standard, exception and unknown; exceptions cannot update policy automatically | Karandeep |
| Commercial thresholds hard-coded | The system asserts a liability cap or payment term as "AtliQ policy" when no such policy exists | Deterministic rules are scoped to entity, jurisdiction and document completeness only; commercial terms are presented as precedent plus context, never as a rule | Product |
| Indemnity exposure for delays AtliQ did not cause | Penalties triggered by scope changes or outside factors such as geopolitical disruption, which has already cost margin | Indemnity and LD review must explicitly check for excusable-delay, scope-change and force-majeure relief, and flag their absence | Product + Legal owner |
| Sensitive data leakage | Contract content exposed beyond intended users or model boundary | RBAC, encryption, approved model and data-processing terms, masking, retention controls, audit logs | Security |
| Prompt injection from contract text | Malicious document tells the model to ignore policy or reveal data | System prompts isolate the document as untrusted data; tool allowlist; no document-driven actions | AI/Eng |
| Over-reliance on AI | User signs because the system says "low risk" | No auto-sign; explicit disclaimer; material contracts always require human approval | Product |
| Poor OCR / corrupted file | System assesses incomplete text | Quality score; abstain if coverage falls below threshold; require a cleaner copy | Eng |
| Stale source data | Old checklist or unrecorded negotiation skews output | Source freshness metadata; prefer verified signed obligations; show source dates | Product Ops |
| Legal advice overreach | System presents jurisdictional conclusions as definitive law | Frame as internal risk analysis; route jurisdiction-specific legal questions to counsel | Product + Counsel |

# 12. Eval Criteria

Launch-readiness evals measure whether the AI is safe and useful before release.

| Eval dimension | Definition and launch threshold |
| --- | --- |
| Critical-risk recall | ≥ 95% recall on a golden set of high-severity clauses and conflicts; 100% on explicitly defined hard-stop test cases. |
| Clause coverage | ≥ 99% of clauses in a document are segmented and classified. Zero reviews issue an overall verdict while coverage is below threshold. |
| Material finding precision | ≥ 90% of high and medium findings judged materially relevant by expert reviewers. |
| Citation faithfulness | ≥ 98% of material claims directly supported by the cited source text. |
| Unsupported claim rate | < 1% of material findings contain an uncited or contradicted factual assertion. |
| Entity-rule accuracy | ≥ 99% accuracy on legal entity and region test cases. |
| Conflict detection | ≥ 90% precision and ≥ 90% recall on curated cross-contract obligation conflicts. |
| Obligation temporal accuracy | ≥ 99% correct classification of live vs expired vs superseded on a dated obligation test set. A live restriction reported as expired is a release blocker. |
| Label invariance | On paired contracts identical except for the label ("Mutual NDA" vs "NDA", "standard template" vs none), severity output is identical in 100% of pairs. |
| Abstention quality | ≥ 95% of cases with missing or contradictory evidence trigger the correct insufficient-evidence or escalation state. |
| Recommendation usefulness | ≥ 80% of suggested actions rated "useful with minor or no edits" by Karandeep or designated reviewers. |
| Robustness | No policy bypass in the prompt-injection and adversarial-contract test suite; no unauthorised tool or action execution. |
| Latency | P95 end-to-end review ≤ 90 seconds for supported documents up to 100 pages. |

# 13. North Star & Metrics

## 13.1 North Star Metric

| Metric | Definition | Target |
| --- | --- | --- |
| Decision-Ready Review Rate (DRRR) | Percentage of submitted contracts for which one AI review gives the human reviewer enough evidence to make the next decision — sign, redline, internal confirm, counsel or reject — without additional manual clause hunting, AND the review passes subsequent critical-risk audit, AND clause coverage met threshold. | ≥ 80% within 90 days of phased production rollout |

## 13.2 Supporting Metrics

All targets are stated against the baselines AtliQ gave in Client Meeting 1 by Aakash.

| Layer | Metric | Baseline today | Target |
| --- | --- | --- | --- |
| Outcome | Time to complete a contract review | ~3 hours | Under 5 minutes, with no clause skipped |
| Outcome | Queue time from receipt to first decision | ~1 week | Under 1 working day |
| Quality | Clause coverage per review | Not measured | ≥ 99%, no verdict issued below threshold |
| Quality | Critical risks missed, found on audit | Unknown; has happened | Zero in any rolling 20-review audited sample |
| Adoption | Eligible contracts reviewed through the tool | 0 | ≥ 85% by month 3 |
| Adoption | Reviews completed by a management reviewer or delegated approver (not KD) | 0 | ≥ 30% by month 6 |
| Trust | High-severity findings accepted as valid | n/a | ≥ 80% by month 3 |

Capacity context: ~20 contracts per month, varying by season — holidays and Ramzan (when UAE clients are away) bring it down. This is a capacity planning figure, not a target to grow.

# 14. Scope and MVP Boundary

## 14.1 Out of Scope (Permanently for this product)

| Out of scope item | Reason / when it may be revisited |
| --- | --- |
| Autonomous contract signing | Signing authority remains human and legally accountable. The AI must never sign, approve or act on its own. |
| Replacing outside legal counsel | The product supports internal risk triage; jurisdiction-specific legal advice remains with qualified counsel. |
| Employee and freelancer/contractor contracts | Handled by HR and by project-level processes respectively. Outside Karandeep's review scope. |
| Training on private contracts without approval | Contract data must follow explicit privacy and security policy. |
| Uncited "legal truth" answers | The system must ground material conclusions in AtliQ sources and clearly separate internal policy from legal advice. |

## 14.2 V1 Ships vs Later

| V1 ships | Later, explicitly deferred |
| --- | --- |
| Upload and parse contract, including AtliQ outbound drafts | Direct email / Drive / SharePoint ingestion and mailbox sync |
| Full clause segmentation with coverage accounting | Capture of commitments made on calls, WhatsApp, Teams and Slack |
| Clause extraction and risk severity | Meeting-MOM ingestion as a review input |
| Entity and jurisdiction check | Automated redline insertion into Word |
| RAG over signed contracts and negotiation history | E-signature workflow integration |
| Cross-contract conflict detection with live/expired status | Multi-language contract review |
| Brand-safety screening | Advanced portfolio-wide obligation graph |
| Counterparty legitimacy summary from AtliQ records | External credit and litigation data sources |
| Contract family linking (SOW to parent MSA) | Self-service analytics for all departments |
| Cited review memo and suggested action | Automated playbook optimisation from large feedback volumes |
| Delegation, secondary reviewer and role-based access | External legal research integrations |
| Human feedback, audit log and obligation register |  |

# 15. Rollout and Release Strategy

| Stage | Definition and gate condition |
| --- | --- |
| 1. Offline alpha | Run on synthetic and historical signed samples only. Gate: labelled risk, coverage, citation, entity, conflict, temporal, privacy and injection evaluations pass, at the §12 launch thresholds where defined. |
| 2. Shadow mode | AI evaluates incoming cases while Karandeep independently conducts his normal review. Gate: at least 30 varied cases compared — the ~10 live contracts expected in the two-week window at ~20 per month, topped up with historical signed contracts — or an approved equivalent sample; zero severe trust incidents. |
| 3. Closed beta | Karandeep plus one or two management reviewers use the tool as the primary review aid. Gate: DRRR ≥ 70%, recommendation usefulness ≥ 80% (§12), clause coverage ≥ 99%, guardrails green for 4 weeks. |
| 4. Phased rollout | Expand to all eligible routine contracts, with delegation and secondary review enabled. High-value and high-risk agreements remain mandatory counsel or CEO review. Gate: DRRR ≥ 80% and stable safety metrics. |
| 5. Full internal release | Default review workflow for supported contract types, with ongoing audits and kill-switch readiness. |

## 15.1 Kill Switch Conditions

Immediate rollback if any of the following occur:

• Any confirmed material data leak or unauthorized access.

• Any autonomous signing or unintended external action.

• Two or more critical-risk misses in a rolling 20-review audited sample, or any miss on a defined zero-tolerance hard-stop.

• Citation failure or retrieval corruption that makes evidence unreliable at scale.

• A review issuing an overall verdict while clause coverage is below threshold.

• A live restriction reported as expired, where signing would have followed.

• Systemic entity-rule error affecting multiple contracts.

• Model or provider change causing eval regression below launch thresholds.

# 16. Timeline and Milestones

| Milestone | Target | Owner / notes |
| --- | --- | --- |
| M1 — Problem framing, taxonomy and source audit | Week 1 | Product + Karandeep + Finance + CTO |
| M2 — Golden dataset and risk labelling | Weeks 2–3 | Product + domain reviewers. Includes synthetic edge cases for dated conflicts, label-invariance pairs and degraded OCR. |
| M3 — Ingestion, extraction, coverage accounting and entity-rule prototype | Weeks 3–5 | Engineering |
| M4 — RAG, precedent and dated obligation retrieval | Weeks 5–7 | AI/Engineering |
| M5 — Review UI, roles, delegation, feedback loop and audit logging | Weeks 7–9 | Product + Engineering |
| M6 — Offline eval and red-team | Weeks 9–10 | Product + AI/Eng + reviewers |
| M7 — Shadow mode | Weeks 11–12 | Karandeep + management reviewers |
| M8 — Closed beta | Proposed Jan 2027 | Limited internal users |
| M9 — Phased production rollout | Proposed Q1 2027 | Subject to gates |

# 17. Open Questions and Assumptions Log

| # | Open question / assumption | Type | Owner | How we resolve it |
| --- | --- | --- | --- | --- |
| 1 | Annual external counsel spend is unknown, split by dispute work vs complex contracts. The ROI case depends on it, and §13.2 cannot carry a cost metric until it is known. | Blocker on ROI case | Aakash → Karandeep | Confirmed figure to be posted on the Discord capstone channel. Until then counsel spend stays "TBC" (§2), and no cost metric is included in §13.2 or the launch gates. |
| 2 | Do MSA, NDA and SOW arrive bundled or separately? Raised in Client Meeting 1 and not answered. Affects FR-22 contract-family linking. | Assumption | Product | Working assumption: documents arrive independently and at different times, so the system must link an SOW to a parent MSA that may already be on file, and must handle an orphan SOW gracefully. To be confirmed with the client. |
| 3 | Dataset holds 17 of the 30 signed contracts in the tracker. | Risk to eval validity | Product + Engineering | Generate synthetic contracts for the missing edge cases, as the client permits. Document which eval dimensions rest on synthetic rather than real data. |
| 4 | Distributed-channel commitments are out of V1. A commitment made on a call will not be seen by the reviewer. | Scope decision + residual risk | Product | Rationale in §3.1; deferral listed in §14.2. Mailbox sync is the first V2 increment. Review output states the limitation explicitly (§10.1 audit footer). |
| 5 | AtliQ has no fixed negotiation policy. Positions vary with scope, relationship, cash flow and brand value. | Design constraint | Product | The system surfaces precedent and context and never asserts a threshold as policy (§6, FR-9, §11). Revisit only if AtliQ chooses to write a policy down. |
| 6 | Source system for counterparty payment and dispute history is unconfirmed. FR-20 cannot be built without it. | Dependency | Product + Finance | Confirm whether this lives in accounting, the tracker or nowhere. If no structured source exists, FR-20 drops to V2 and the review states that no legitimacy data is held. |
| 7 | Brand-safety criteria are not written down. FR-19 needs a definition of what counts as reputational exposure for AtliQ. | Dependency | Product + Karandeep | One working session to enumerate categories and examples; store as versioned configuration. |
| 8 | Clause coverage threshold is not yet set. §12 assumes ≥ 99%. | Open parameter | Product + AI/Eng | Calibrate on the golden set at M2; set the production threshold before shadow mode. |
| 9 | Delegation and signing authority boundary. KD can delegate approval, but it is unconfirmed whether any other person may sign. | Policy question | Karandeep | Confirm in writing. Until confirmed, FR-16 delegates review and approval only; signature stays with KD. |
| 10 | Alert fatigue over time. The team says it will review every alert and not start ignoring low-priority ones. | Behavioural assumption | Product | Monitor dismissal rates and time-on-review by severity from closed beta. If low-severity dismissal rises sharply, revisit the surfacing model rather than silently suppressing alerts. |

# Appendix A — Competitor Analysis

Studying the market is core product work even though AtliQ has chosen an in-house build and does not want a third-party tool in its workflow. The purpose here is to adopt what works and improve on what does not.

| Tool | What to adopt | Where AtliQ's product must differ |
| --- | --- | --- |
| Robin AI | Clause-level redlining UX; plain-English explanation of why a clause is risky. | Robin works from a general legal playbook. AtliQ has no fixed policy, so precedent from AtliQ's own signed contracts replaces the playbook. |
| LegalOn | Strong clause libraries and deviation detection against a defined standard. | Same gap — the "standard" must be derived from AtliQ history and labelled standard vs exception, not asserted. |
| Ironclad | Obligation extraction, repository and lifecycle management; the obligation register concept. | Ironclad is a CLM platform assuming adoption across a legal function. AtliQ needs review-first value for a single reviewer on day one, with no CLM migration. |

# Appendix B — Change Log v1.0 → v1.1

Driven by Client Meeting 1 (7 Oct 2026), session notes and chat insights.

| # | Change | Source |
| --- | --- | --- |
| 1 | Removed the internal-requester model. Bhavin, Dhaval and Jay reframed from "requestors who submit contracts" to management reviewers, delegated approvers and negotiators. Client/partner added as an explicit non-user. | "There is no internal requester… the tool serves the management team with primary and secondary reviewers." |
| 2 | Added FR-16 to FR-18 — delegation, primary/secondary reviewer, role-based permissions with KD as super-admin. | KD "can hand approval rights to someone he picks"; Sandip's access-control question. |
| 3 | Added FR-19 brand safety and FR-20 counterparty legitimacy. | Two of the five "safe to sign" conditions in §6.2 of the Client Meeting 1 session notes, absent from v1.0. |
| 4 | Added FR-21 clause coverage accounting, a coverage eval, a coverage output field and a coverage kill-switch condition. | Success = "under 5 minutes without skipping any clause"; "nothing left grey". |
| 5 | Made conflict detection date-aware (FR-7, FR-13, FR-14) with live/expired/superseded status and a temporal-accuracy eval. | "Checking whether an old restriction has expired means manually reviewing older contracts." |
| 6 | Removed "numerical threshold" from deterministic rules and reframed FR-9 away from "approved AtliQ positions" to cited precedent plus context. Added a guardrail against hard-coding commercial thresholds. | "Commercial terms are a judgment call, not a lookup table… do not hard-code thresholds the client says don't exist." |
| 7 | Anchored every success metric to the stated baselines — 3 hours, 1 week, 20/month. Review-time target corrected from "≥60% reduction" (~72 min) to under 5 minutes. | Prasanna's baseline questions; the client's stated target. |
| 8 | Added the "mutual/standard label" behaviour state, guardrail and label-invariance eval. | "A trap that has backfired many times. Truly mutual contracts are rare." |
| 9 | Sharpened the indemnity guardrail to excusable-delay, scope-change and force-majeure relief. | "AtliQ has ended up paying for lost time, even when it wasn't at fault." |
| 10 | Added FR-22 contract-family linking and the bundling assumption. | Rupali's unanswered question about MSA/NDA/SOW arrival order. |
| 11 | Added outbound AtliQ drafts to FR-1. | "AtliQ sometimes sends the first draft, and that draft needs review too." |
| 12 | Removed freelancer/vendor agreements from inputs; added employee and freelancer contracts to permanent out-of-scope. | §2.3 — only partner and client contracts are in Karandeep's scope. |
| 13 | Argued the distributed-channel deferral explicitly in §3.1, §8.1, §14.2 and §17 instead of leaving it as an unexplained "Later" line. Added meeting MOMs as a known deferred source. | "Two Problems, Not One"; Aakash endorsed mailbox sync. |
| 14 | Added §17 Open Questions and Assumptions Log — promised by the v1.0 table of contents but missing from the body. | Template requirement; CM1 produced ten live items. |
| 15 | Added Appendix A competitor analysis. | "Encouraged as core PM work… study Robin AI, LegalOn and Ironclad." |
| 16 | Fixed the TOC/body numbering mismatch by restoring §3 Problem Statement and Background as its own section. v1.0's TOC listed 17 sections; its body had 15. | Structural. |
| 17 | Added language, data-masking and dataset notes to NFRs and eval criteria. | English-only MVP; masking "a reasonable direction"; dataset is 17 of 30. |
| 18 | Added adoption metric for non-KD reviews (≥30% by month 6). | The bottleneck is KD's time; delegation only counts if it is used. |